Sprint Planning Templates

Capacity calculator, sprint goal and backlog, planning agenda, story splitting, definition of done, review and retrospective

1. Sprint capacity calculator

| Sprint |  |
| --- | --- |
| Length (working days) | 10 |
| Focus factor | Share of a day on sprint work, typically 0.6 to 0.8 |

| Team member | Days available | Hours per day | Focus factor | Capacity (hours) | Notes (leave, support, meetings) |
| --- | --- | --- | --- | --- | --- |

| Total capacity (hours) |  |
| --- | --- |
| Average velocity (points) |  |
| Commitment target (points) | Velocity, adjusted for capacity vs a normal sprint |

2. Sprint goal and backlog

| Sprint goal | One sentence: what the sprint achieves and for whom |
| --- | --- |
| Dates |  |
| Capacity (points) |  |

| Rank | Story | Points | Owner | Ready? (criteria, size, no blockers) | Committed? |
| --- | --- | --- | --- | --- | --- |

3. Sprint planning meeting agenda

| Item | Minutes | Owner |
| --- | --- | --- |
| Review sprint goal proposed by product owner | 10 | Product owner |
| Confirm capacity (leave, support, meetings) | 10 | Scrum master |
| Walk the top of the backlog; clarify and size | 40 | Team |
| Select stories to capacity; confirm the goal still holds | 20 | Team |
| Break stories into tasks (optional, part two) | 40 | Team |
| Confirm commitment and risks | 10 | All |

4. Story splitting worksheet

| Story |  |
| --- | --- |
| Why it is too big | More than a sprint, unclear, several acceptance criteria |

| Split by | Resulting story | Points | Keep in sprint? |
| --- | --- | --- | --- |
| Workflow step |  |  |  |
| Business rule |  |  |  |
| Data variation |  |  |  |
| Interface or platform |  |  |  |
| Happy path first, exceptions later |  |  |  |
| Spike (research) then build |  |  |  |

5. Definition of done

☐  Acceptance criteria met and demonstrated

☐  Code reviewed by someone other than the author

☐  Unit and integration tests written and passing

☐  Documentation updated

☐  No open severity 1 or 2 defects

☐  Deployed to the test or staging environment

☐  Product owner accepted

6. Sprint review agenda

| Item | Minutes |
| --- | --- |
| Sprint goal and what was completed | 5 |
| Demonstration of each done story | 30 |
| Stakeholder feedback and questions | 15 |
| Backlog changes arising | 10 |

7. Sprint retrospective

| Went well | Did not | Try next sprint |
| --- | --- | --- |

| Action | Owner | Due |
| --- | --- | --- |